PaperMind

Implementation Blueprint — Days 2 through 10

Single Source of Truth for the Remainder of the Capstone

This blueprint assumes each remaining day begins a fresh AI conversation. Each day's section is self-contained: it references the tech stack decided on Day 2 and the state left behind by the previous day, so an AI assistant (or you) can pick up immediately without re-planning or re-deciding architecture. Do not deviate from the scope defined in the PRD without deliberately updating this document.

Day 2: Tech Stack Selection & Project Setup

🎯 Objective

Finalize the tech stack, initialize the project repository, and get a minimal 'hello world' version of both frontend and backend running locally.

📖 What I'll Learn

- How to evaluate a tech stack against constraints (free-tier, time budget, existing skills).

- Project scaffolding and folder structure conventions for a full-stack AI app.

- Environment variable management for API keys.

🛠 Features to Build

- No user-facing features yet — this is foundation/setup day.

📝 Step-by-Step Implementation Plan

- Decide backend framework: Python + FastAPI (recommended for async, simple API, and free hosting compatibility on Render).

- Decide frontend approach: simple React app (via Vite) OR plain HTML/CSS/JS — choose React+Vite if comfortable, since it scales better for chat UI state; otherwise plain JS is fine given the small scope.

- Decide LLM provider: Google Gemini API (free tier) for summarization, insights, and chat — confirm free-tier quota (requests/day, tokens/request) by checking Google AI Studio.

- Decide PDF text extraction library: pypdf (or pdfplumber) — pure Python, no external services, free.

- Create GitHub repository named 'papermind' with a README stub.

- Set up project folder structure: /backend (FastAPI app) and /frontend (React or static site).

- Initialize backend: virtual environment, install fastapi, uvicorn, pypdf, python-dotenv, google-generativeai (or the current Gemini SDK package name).

- Create a .env file (gitignored) for GEMINI_API_KEY; add .env.example with placeholder for documentation.

- Create a minimal FastAPI app with one test endpoint (GET /health returning {status: 'ok'}).

- Initialize frontend: if React, `npm create vite@latest frontend -- --template react`; if plain, create index.html/style.css/script.js.

- Confirm frontend can call the backend's /health endpoint locally (handle CORS in FastAPI with CORSMiddleware).

- Commit and push initial scaffold to GitHub with a clear commit message.

📂 Files & Folders to Create/Modify

- /backend/main.py — FastAPI app entrypoint

- /backend/requirements.txt

- /backend/.env.example

- /frontend/ — React (Vite) or static HTML/CSS/JS scaffold

- /README.md — project description, setup instructions (to be expanded daily)

- /.gitignore — node_modules, .env, __pycache__, venv

🔗 APIs / Libraries / Services / Tools

- FastAPI + Uvicorn (backend web framework/server)

- Google Gemini API (free tier) — for later summarization/chat

- pypdf or pdfplumber — for later PDF text extraction

- GitHub — version control and portfolio hosting

🧪 Testing Tasks

- Confirm backend /health endpoint responds correctly via browser or curl.

- Confirm frontend loads locally without console errors.

- Confirm frontend successfully fetches /health from backend (CORS working).

🐞 Common Issues & Debugging Tips

- CORS errors: ensure CORSMiddleware is added in FastAPI with allow_origins including your local frontend port.

- If Gemini API key doesn't work immediately, don't block on it today — just confirm the key is generated and stored; testing the actual call happens Day 3.

- Keep the .env file out of git from the very first commit — check .gitignore before your first push.

✅ End-of-Day Checklist

- Tech stack decided and documented in README.

- GitHub repo created and initial scaffold pushed.

- Backend runs locally and /health endpoint works.

- Frontend runs locally and can call backend successfully.

- Gemini API key obtained and stored in .env.

📸 Expected Project State / Screenshots to Capture

- Terminal showing backend running (uvicorn) with /health responding.

- Browser showing frontend's default scaffold page loading without errors.

- GitHub repo page showing initial commit.

➡️ Handoff Notes for Next Day

Stack is finalized: FastAPI backend, [React or static] frontend, Gemini API for AI, pypdf for extraction. Both frontend and backend run locally and can talk to each other. Day 3 starts by building the PDF upload endpoint and text extraction logic — no AI calls yet.

Day 3: PDF Upload & Text Extraction

🎯 Objective

Build a working PDF upload flow: user selects/drops a PDF, it's sent to the backend, and the backend extracts and returns raw text content.

📖 What I'll Learn

- Handling file uploads in FastAPI (multipart/form-data).

- Extracting text from PDFs programmatically in Python.

- Basic file validation techniques (type, size).

🛠 Features to Build

- Upload a single PDF via file picker or drag-and-drop.

- Backend validates file type and size.

- Backend extracts and returns raw text (displayed in frontend for verification, not final UI polish yet).

📝 Step-by-Step Implementation Plan

- Backend: create POST /upload endpoint accepting a single PDF file (UploadFile in FastAPI).

- Backend: validate the file extension is .pdf and size is under your chosen limit (e.g., 20MB); return a 400 error with a clear message otherwise.

- Backend: use pypdf (or pdfplumber) to extract text from all pages; concatenate into a single string.

- Backend: handle the case where extracted text is empty or near-empty (likely a scanned/image PDF) — return a clear error message rather than crashing.

- Backend: store the extracted text temporarily in memory (a simple global/session variable is fine for v1.0 single-user scope) keyed to a session or just as 'current document'.

- Frontend: build a simple upload component — file input or drag-and-drop zone.

- Frontend: on file select, POST the file to /upload using FormData and fetch/axios.

- Frontend: show a loading spinner while the request is in flight.

- Frontend: on success, display the raw extracted text (temporary, just to confirm extraction works) or a success message with word count.

- Frontend: on error, show a friendly error message (wrong file type, too large, extraction failed).

- Test with at least 3 different PDFs: a short text PDF, a long multi-page PDF, and a scanned/image-only PDF (to confirm the error path).

📂 Files & Folders to Create/Modify

- /backend/main.py — add /upload endpoint

- /backend/pdf_utils.py — PDF text extraction logic

- /frontend/src/components/UploadPanel — upload UI component (or equivalent in plain JS/HTML)

- /frontend/src/api.js — helper functions for calling backend endpoints

🔗 APIs / Libraries / Services / Tools

- pypdf or pdfplumber (PDF text extraction)

- FastAPI UploadFile / File handling

🧪 Testing Tasks

- Upload a valid short PDF — confirm text extraction succeeds and is returned.

- Upload a non-PDF file (e.g., .txt or .png) — confirm a clear error is shown, not a crash.

- Upload an oversized PDF (if you have one) — confirm size validation works.

- Upload a scanned/image-only PDF — confirm the 'no extractable text' error path works.

🐞 Common Issues & Debugging Tips

- If pypdf returns garbled or empty text, try pdfplumber instead — some PDFs extract more reliably with one library over the other.

- Large PDFs may take a few seconds to process — make sure the frontend loading state actually waits for the response rather than timing out early.

- FormData uploads require NOT setting a Content-Type header manually in fetch/axios — let the browser set the multipart boundary automatically.

✅ End-of-Day Checklist

- Upload endpoint works end-to-end from frontend to backend.

- Text extraction confirmed working on at least 2 real PDFs.

- Error handling confirmed for wrong file type and unreadable PDF.

- Loading state visible during upload/extraction.

📸 Expected Project State / Screenshots to Capture

- Frontend upload UI (empty state).

- Frontend showing successful extraction (raw text or word count).

- Frontend showing an error state (e.g., wrong file type).

➡️ Handoff Notes for Next Day

PDF upload and text extraction are fully working end-to-end, with error handling for bad files. The extracted text is available in the backend as 'current document'. Day 4 connects this extracted text to the Gemini API to generate the short summary, detailed summary, and key insights automatically after upload.

Day 4: AI Summarization & Key Insights

🎯 Objective

Connect the extracted PDF text to the Gemini API to automatically generate a short summary, detailed summary, and key insights list right after upload.

📖 What I'll Learn

- How to call the Gemini API from a Python backend.

- Prompt engineering for reliable summarization and structured extraction.

- Handling long documents that may exceed a single prompt's practical size.

🛠 Features to Build

- Automatic short (TL;DR) summary generation after upload.

- Automatic detailed summary generation after upload.

- Automatic key insights (bulleted takeaways) generation after upload.

📝 Step-by-Step Implementation Plan

- Backend: create a gemini_client.py module that initializes the Gemini API client using the API key from .env.

- Backend: write a prompt template for the short summary — instruct the model to summarize the provided document text in 2–4 sentences, plain language.

- Backend: write a prompt template for the detailed summary — instruct the model to summarize main sections/arguments in a few structured paragraphs.

- Backend: write a prompt template for key insights — instruct the model to return a bulleted list of concrete takeaways/findings/action items, grounded only in the provided text.

- Backend: if the extracted text is very long, truncate or chunk it to fit within the model's context window (check the current Gemini model's input token limit) — for v1.0, simple truncation to a safe character/token limit is acceptable.

- Backend: create a POST /analyze endpoint (or extend /upload) that takes the current extracted text, calls Gemini three times (or one combined prompt returning structured JSON) and returns {short_summary, detailed_summary, key_insights}.

- Consider using one combined prompt asking Gemini to return JSON with all three fields — reduces API calls and keeps latency down; make sure to strip markdown code fences before parsing.

- Backend: handle Gemini API errors (rate limit, timeout, invalid response) gracefully — return a clear error to the frontend rather than crashing.

- Frontend: after successful upload, automatically trigger the /analyze call and show a loading state ('Analyzing your document...').

- Frontend: display the short summary, detailed summary, and key insights in clearly separated, styled sections once returned.

- Test with PDFs of varying length and topic to confirm output quality and that the JSON parsing is reliable.

📂 Files & Folders to Create/Modify

- /backend/gemini_client.py — Gemini API wrapper and prompt templates

- /backend/main.py — add /analyze endpoint (or extend /upload flow)

- /frontend/src/components/SummaryPanel — displays short/detailed summary and insights

🔗 APIs / Libraries / Services / Tools

- Google Gemini API (generateContent call, free tier)

- JSON parsing/validation for structured model output

🧪 Testing Tasks

- Test with a short PDF (1–3 pages) — confirm summary and insights are accurate and non-generic.

- Test with a longer PDF (10+ pages) — confirm truncation/chunking doesn't break output quality too much.

- Deliberately test a Gemini API failure (e.g., temporarily use an invalid key) — confirm the frontend shows a friendly error, not a crash.

- Confirm short summary is meaningfully shorter and higher-level than the detailed summary.

🐞 Common Issues & Debugging Tips

- If Gemini returns markdown-wrapped JSON (```json ... ```), strip the fences before JSON.parse/json.loads — this is a very common failure point.

- If output is generic or hallucinated, tighten the prompt: explicitly instruct 'only use information present in the provided text; do not add outside knowledge.'

- Watch free-tier rate limits — add a short delay or retry-with-backoff if you hit 429 errors during testing.

✅ End-of-Day Checklist

- Short summary, detailed summary, and key insights all generate correctly after upload.

- Output quality manually verified against at least 2 different real PDFs.

- Gemini API errors handled gracefully with a user-facing message.

- Loading state shown during analysis.

📸 Expected Project State / Screenshots to Capture

- Frontend showing the fully rendered short summary, detailed summary, and key insights after an upload.

- Loading state during analysis ('Analyzing your document...').

➡️ Handoff Notes for Next Day

Upload → extraction → automatic AI summarization/insights pipeline is fully working end-to-end. The current document's text and its analysis results are available in backend memory. Day 5 adds the chat/Q&A feature, using the same extracted text as grounding context for user questions.

Day 5: Chat / Q&A Core Feature

🎯 Objective

Build the core value proposition: a chat interface where the user asks natural-language questions about the uploaded PDF and receives accurate, grounded answers.

📖 What I'll Learn

- Designing prompts that ground LLM answers strictly in provided context (basic retrieval-free RAG pattern for a single document).

- Managing simple conversational state (chat history) in a web app.

- Preventing hallucination through prompt constraints.

🛠 Features to Build

- Text input for the user to type a question.

- AI answers grounded only in the uploaded PDF's extracted text.

- Visible chat history for the current session.

- Graceful 'not found in document' response when the answer isn't present.

📝 Step-by-Step Implementation Plan

- Backend: create a POST /chat endpoint accepting {question, history?} and returning {answer}.

- Backend: build the chat prompt by including the full (or truncated) extracted PDF text as context, plus the user's question, plus instructions: 'Answer only using the provided document. If the answer is not in the document, say so clearly rather than guessing.'

- Backend: optionally include recent chat history in the prompt for follow-up question context (e.g., last 3-5 exchanges) — keep it simple for v1.0.

- Backend: call Gemini with this prompt and return the answer text; handle errors (timeout, rate limit) with a clear error message.

- Frontend: build a chat UI — message list (user messages + AI answers) and a text input with a send button.

- Frontend: on send, POST to /chat, show a 'thinking' indicator, then append the AI's answer to the message list on response.

- Frontend: disable the input while waiting for a response to prevent duplicate submissions.

- Frontend: handle chat errors gracefully (show an inline error message in the chat, allow retry).

- Test edge cases: ask a question clearly answered in the document; ask a question NOT in the document; ask a vague/ambiguous question.

- Confirm the chat interface visually separates user messages from AI messages (e.g., alignment or color).

📂 Files & Folders to Create/Modify

- /backend/main.py — add /chat endpoint

- /backend/gemini_client.py — add chat-specific prompt/function

- /frontend/src/components/ChatPanel — chat UI (message list + input)

🔗 APIs / Libraries / Services / Tools

- Google Gemini API (chat/Q&A calls, same API as Day 4)

🧪 Testing Tasks

- Ask 3+ questions clearly answerable from the document — confirm accurate, grounded answers.

- Ask 1-2 questions NOT covered in the document — confirm the AI says it can't find the answer rather than fabricating one.

- Test rapid consecutive questions — confirm input disabling/loading prevents race conditions or duplicate sends.

- Test with an empty question submission — confirm it's blocked or handled gracefully.

🐞 Common Issues & Debugging Tips

- If answers ignore the document and use general knowledge instead, strengthen the prompt constraint and consider adding 'If uncertain, quote the relevant part of the document.'

- If responses are slow, consider trimming unnecessary history/context sent with each request.

- If the chat UI doesn't auto-scroll to the newest message, add a scroll-to-bottom effect on new message arrival.

✅ End-of-Day Checklist

- Chat interface fully functional: ask → loading → grounded answer displayed.

- Confirmed at least one 'not in document' case handled gracefully.

- Chat history visible and readable for the current session.

- Errors during chat handled without breaking the UI.

📸 Expected Project State / Screenshots to Capture

- Chat UI with at least 2-3 exchanged messages visible.

- A 'not found in document' response example.

- Loading/thinking indicator mid-request.

➡️ Handoff Notes for Next Day

Core product loop (upload → summarize/insights → chat Q&A) is now fully functional locally. Day 6 focuses on UI/UX polish — styling, responsiveness, and refining loading/error states across the whole app, since the functional core is complete.

Day 6: UI/UX Polish & Responsive Design

🎯 Objective

Transform the functional app into a visually polished, responsive product that feels professional and trustworthy to a first-time user.

📖 What I'll Learn

- Applying consistent visual design (spacing, typography, color) across a web app.

- Responsive design techniques (flexbox/grid, media queries or responsive utility classes).

- Designing clear empty/loading/error states as first-class UI, not afterthoughts.

🛠 Features to Build

- Polished, consistent visual design across upload, summary, insights, and chat sections.

- Fully responsive layout (usable on mobile and desktop).

- Refined loading and error states throughout.

📝 Step-by-Step Implementation Plan

- Define a simple design system: pick a primary color, a neutral palette, one heading font pairing, and consistent spacing (e.g., 8px/16px/24px scale).

- Redesign the layout: clear visual hierarchy — upload area at top (or in a sidebar), summary/insights below or beside it, chat panel prominent and easy to find.

- Add empty state messaging before any PDF is uploaded (e.g., 'Upload a PDF to get started' with a simple icon/illustration).

- Polish the upload component: drag-and-drop visual feedback (hover state), clear file name display after selection.

- Polish summary/insights display: use cards or clearly separated sections with headers, readable line length, appropriate font sizes.

- Polish the chat UI: distinct bubble styles for user vs. AI messages, timestamps optional, clear send button state (disabled while loading).

- Add consistent loading indicators (spinner or skeleton screens) for: upload/extraction, analysis, and chat response.

- Add consistent, friendly error banners/toasts for all failure cases identified in Days 3–5.

- Test responsiveness: resize browser window / use browser dev tools device toolbar to check mobile (375px), tablet (768px), and desktop (1440px) widths.

- Fix any layout breakage at smaller widths (stacking columns, adjusting font sizes, hiding/collapsing non-essential elements).

- Do a full end-to-end pass as a 'first-time user' would experience it, noting any confusing moments.

📂 Files & Folders to Create/Modify

- /frontend/src/styles/ — global stylesheet or Tailwind config, whichever was chosen

- /frontend/src/components/* — visual updates across UploadPanel, SummaryPanel, ChatPanel

- /frontend/src/App component — overall layout structure

🔗 APIs / Libraries / Services / Tools

- CSS framework if chosen (e.g., plain CSS, or a utility framework) — no new backend integrations today.

🧪 Testing Tasks

- Test full user flow (upload → summary → insights → chat) at 3 different screen widths.

- Test all identified error states to confirm they now display with polished styling (not raw text/console errors).

- Get a friend/family member (if possible) to try the app with zero guidance and observe where they hesitate.

🐞 Common Issues & Debugging Tips

- If layout breaks on mobile, check for fixed pixel widths that should be percentage/flex-based instead.

- If text is unreadable on mobile, verify font-size and line-height are not just scaled-down desktop values.

- Avoid decorative elements that don't add clarity (e.g., unnecessary accent stripes) — favor whitespace and clear section separation.

✅ End-of-Day Checklist

- Consistent design system (colors, spacing, typography) applied across the whole app.

- Fully responsive on mobile, tablet, and desktop widths.

- All loading and error states polished and consistent.

- App tested end-to-end as a first-time user with no major points of confusion.

📸 Expected Project State / Screenshots to Capture

- Desktop view of the full app (empty state).

- Desktop view showing summary/insights/chat populated.

- Mobile view (375px width) of the same populated state.

➡️ Handoff Notes for Next Day

The app is now visually polished and responsive across devices, with all loading/error states refined. Functionally nothing has changed since Day 5. Day 7 focuses on deployment — getting the app live on a public URL using free hosting.

Day 7: Deployment to a Live Public URL

🎯 Objective

Deploy both backend and frontend to free hosting platforms so the app is accessible via a public URL, and confirm it works end-to-end in production.

📖 What I'll Learn

- Deploying a Python backend to a free hosting platform (e.g., Render).

- Deploying a frontend to a free static hosting platform (e.g., Vercel or Render static site).

- Managing environment variables/secrets securely in a deployed environment.

🛠 Features to Build

- No new user-facing features — this is a deployment/infrastructure day.

📝 Step-by-Step Implementation Plan

- Prepare backend for deployment: confirm requirements.txt is up to date, add a Procfile or start command if required by the chosen host (e.g., Render: uvicorn main:app --host 0.0.0.0 --port $PORT).

- Create an account on the chosen free backend host (e.g., Render) and create a new Web Service connected to your GitHub repo's /backend folder.

- Set the GEMINI_API_KEY (and any other secrets) as environment variables in the hosting dashboard — never commit them to git.

- Deploy the backend and confirm the /health endpoint responds correctly at its public URL.

- Update CORS settings in FastAPI to allow requests from your frontend's future production domain (in addition to localhost for continued local testing).

- Prepare frontend for deployment: update the API base URL to point to the deployed backend's public URL (use an environment variable, e.g., VITE_API_URL, rather than hardcoding).

- Create an account on the chosen free frontend host (e.g., Vercel) and connect it to your GitHub repo's /frontend folder.

- Deploy the frontend and confirm it loads at its public URL.

- Test the full flow (upload → analyze → chat) against the deployed backend from the deployed frontend.

- Fix any production-only issues (commonly: CORS misconfiguration, missing environment variables, or incorrect API base URL).

- Update the README with the live URL and basic 'how to use' instructions.

📂 Files & Folders to Create/Modify

- /backend/Procfile or equivalent start command config (host-dependent)

- /frontend/.env.production or equivalent — production API URL config

- /README.md — add live URL, deployment instructions, and screenshots

🔗 APIs / Libraries / Services / Tools

- Render (or similar) — free backend hosting

- Vercel (or similar) — free frontend hosting

🧪 Testing Tasks

- Confirm backend public URL /health endpoint responds correctly.

- Confirm frontend public URL loads and successfully calls the deployed backend (check browser console for CORS or network errors).

- Run the full upload → summarize → chat flow against production at least twice with different PDFs.

- Test on a phone (not just desktop browser dev tools) if possible, using the real public URL.

🐞 Common Issues & Debugging Tips

- CORS errors in production are the most common issue — double check allow_origins includes the exact deployed frontend URL (including https://).

- If the backend 'sleeps' on a free tier and the first request is slow, add a note in the UI ('First request may take a few seconds to wake the server') rather than treating it as a bug.

- If environment variables aren't picked up, confirm they were set in the hosting dashboard (not just in a local .env file, which isn't deployed).

✅ End-of-Day Checklist

- Backend deployed and publicly accessible.

- Frontend deployed and publicly accessible.

- Full user flow confirmed working end-to-end in production.

- README updated with live URL.

📸 Expected Project State / Screenshots to Capture

- Hosting dashboard showing successful backend deployment.

- Hosting dashboard showing successful frontend deployment.

- Browser showing the live public app fully working (upload + summary + chat).

➡️ Handoff Notes for Next Day

The app is live on a public URL and fully functional in production. Day 8 shifts to thorough testing and bug fixing across a wider range of real PDFs, plus adding the 'nice-to-have' section-highlighting feature if time allows.

Day 8: Thorough Testing, Bug Fixes & Stretch Feature

🎯 Objective

Stress-test the deployed app with a variety of real PDFs, fix any bugs found, and attempt the section-highlighting stretch feature only if the core is fully solid.

📖 What I'll Learn

- Systematic manual QA techniques for a full-stack app.

- Prioritizing bug fixes vs. stretch features under a deadline (protecting scope).

🛠 Features to Build

- Bug fixes to core features as needed.

- Stretch goal (only if time allows): highlight the most relevant sections/pages of the PDF in the UI.

📝 Step-by-Step Implementation Plan

- Compile a test set of at least 5-6 diverse real PDFs: short, long, dense academic paper, casual notes, a report with tables/charts, and (for confirming the error path) a scanned/image PDF.

- Run the full flow (upload → summary/insights → chat) on every PDF in the test set against the live deployed app.

- Log every bug, glitch, or awkward UX moment found, then prioritize: fix anything that breaks the core flow first.

- Fix identified bugs, redeploy, and re-test the specific scenario that failed.

- Only after the core flow is confirmed solid across all test PDFs: attempt the section-highlighting stretch feature.

- For section-highlighting (if attempted): have Gemini return, alongside the key insights, a short list of the most relevant quoted excerpts or page/paragraph references from the source text.

- Display these highlighted excerpts in a clearly separate UI section (e.g., 'Most Relevant Sections') rather than attempting in-PDF visual highlighting, which is a much larger technical task.

- If the stretch feature risks destabilizing the core flow or isn't going smoothly within your time budget, stop and cut it — the checklist explicitly allows this.

- Redeploy final version and do one more full pass across the test PDF set.

📂 Files & Folders to Create/Modify

- /backend/gemini_client.py — add relevant-excerpts prompt/function if stretch feature attempted

- /frontend/src/components/SummaryPanel or a new HighlightsPanel — display relevant excerpts if implemented

- Bug tracking — a simple BUGS.md or GitHub Issues list documenting what was found and fixed

🔗 APIs / Libraries / Services / Tools

- No new services — same Gemini API and hosting from prior days.

🧪 Testing Tasks

- Full flow tested on 5-6 diverse real PDFs against the live deployed app.

- All previously-known error paths (bad file type, oversized file, scanned PDF) re-confirmed working in production.

- If stretch feature implemented: confirm relevant excerpts are accurate and clearly sourced from the document.

🐞 Common Issues & Debugging Tips

- If a bug only appears in production but not locally, check for environment-variable or CORS differences first.

- If the stretch feature increases response time noticeably, consider making it optional/on-demand (a button) rather than automatic, to protect the core experience's speed.

- Keep a running 'known limitations' list for anything you decide not to fix — this becomes useful content for the README and pitch deck.

✅ End-of-Day Checklist

- Core flow verified working across a diverse set of real PDFs in production.

- All known bugs from testing fixed and redeployed.

- Decision made (and documented) on whether the stretch feature was included.

- No regressions introduced to the core flow.

📸 Expected Project State / Screenshots to Capture

- A few different PDFs successfully processed, showing variety (academic paper, report, casual notes).

- Stretch feature UI if implemented.

- Updated bug list / known limitations note.

➡️ Handoff Notes for Next Day

Core app is now thoroughly tested and stable in production across diverse PDFs, with known bugs fixed. Stretch feature status is documented. Day 9 focuses on documentation — README, code comments, and repo cleanup — to prepare for public/portfolio presentation.

Day 9: Documentation & Repository Polish

🎯 Objective

Finalize the GitHub repository so it's clear, professional, and portfolio-ready, with complete documentation of setup, usage, and architecture.

📖 What I'll Learn

- Writing effective technical documentation (README best practices).

- Presenting a project professionally for a portfolio or public audience.

🛠 Features to Build

- No new user-facing features — documentation and repo-quality day.

📝 Step-by-Step Implementation Plan

- Write a complete README.md including: project name/tagline, problem statement, features list, live demo URL, screenshots, tech stack, local setup instructions, and known limitations.

- Add a short 'Architecture Overview' section to the README describing how frontend, backend, and Gemini API interact (a simple diagram description or ASCII diagram is fine).

- Add inline code comments to key backend logic (PDF extraction, prompt construction, API endpoints) explaining non-obvious decisions.

- Clean up unused code, console.logs, commented-out experiments, and dead files from both frontend and backend.

- Verify .env.example is accurate and up to date, and confirm no real secrets are committed anywhere in git history.

- Add a LICENSE file (e.g., MIT) if you want the repo to be openly reusable.

- Take final polished screenshots of the live app (empty state, populated state, mobile view) and add them to the README and a /docs or /screenshots folder.

- Do a final read-through of the README as if you were a stranger encountering the project for the first time.

- Push all documentation changes and confirm the GitHub repo renders cleanly (check the README preview on GitHub itself).

📂 Files & Folders to Create/Modify

- /README.md — final, complete version

- /docs/screenshots/ or /screenshots/ — final app screenshots

- /LICENSE — optional open-source license

- /.env.example — verified accurate

🔗 APIs / Libraries / Services / Tools

- None new — documentation-focused day.

🧪 Testing Tasks

- Follow your own README's local setup instructions from scratch (or as close to it as feasible) to confirm they actually work.

- Confirm all links in the README (live URL, GitHub, etc.) work correctly.

- Confirm no secrets/API keys are present anywhere in the repository or its history.

🐞 Common Issues & Debugging Tips

- If a secret was accidentally committed in an earlier day, rotate/regenerate that API key and scrub it from history if feasible (or at minimum ensure it's removed going forward) rather than leaving it exposed.

- If the README setup steps don't work when followed literally, fix the steps rather than assuming the reader will figure it out.

✅ End-of-Day Checklist

- README is complete, accurate, and professional.

- Repository is clean (no dead code, no exposed secrets, no clutter).

- Screenshots added and current.

- Setup instructions verified to actually work.

📸 Expected Project State / Screenshots to Capture

- GitHub repo main page showing the polished README rendered.

- Final app screenshots as embedded in the README.

➡️ Handoff Notes for Next Day

Repository and documentation are complete and portfolio-ready. The app itself has been stable since Day 8. Day 10 is a final end-to-end review, demo rehearsal, and any last small polish before calling v1.0 complete.

Day 10: Final Review, Demo Rehearsal & Launch

🎯 Objective

Do a final full review of the live product against the Day 10 success criteria, rehearse a demo, and officially mark v1.0 as complete and ready to share.

📖 What I'll Learn

- How to evaluate a finished product objectively against original requirements.

- How to present/demo a technical product clearly and confidently.

🛠 Features to Build

- No new features — final validation, polish, and launch day.

📝 Step-by-Step Implementation Plan

- Re-read the PRD's Section 4 (Success Criteria) and Section 5 (Scope) — verify each item is genuinely met by the live app.

- Do a full fresh-eyes run-through: use the live URL exactly as a first-time stranger would, with zero prior context, on both desktop and mobile.

- Fix only small, low-risk issues found at this stage (e.g., copy tweaks, minor styling); do NOT attempt new features or risky refactors this late.

- Prepare a short demo script: problem → solution → live walkthrough (upload a sample PDF → show summary/insights → ask 2-3 chat questions) → close with future scope.

- Rehearse the demo at least once, timing it (aim for 2-3 minutes for a portfolio/challenge demo).

- Optionally record a short screen-capture demo video for portfolio/LinkedIn/challenge submission use.

- Do a final check that the GitHub repo, README, and live URL are all consistent and working together.

- Write a short project retrospective (what went well, what you'd do differently, what's next for v2.0 — e.g., multi-PDF library with embeddings) — this is valuable both for your own learning and as portfolio narrative.

- Officially tag/mark this as v1.0 (e.g., a git tag 'v1.0' or a GitHub release) to mark the milestone.

- Share the project (portfolio, LinkedIn, AB Talks challenge submission) per your original goals.

📂 Files & Folders to Create/Modify

- /README.md — add retrospective / future scope (v2.0 ideas) section

- Git tag or GitHub Release marking v1.0

🔗 APIs / Libraries / Services / Tools

- None new — final validation day.

🧪 Testing Tasks

- Full success-criteria checklist from the PRD verified item-by-item against the live app.

- Fresh-eyes end-to-end test on both desktop and mobile of the live URL.

- Demo rehearsed at least once for timing and clarity.

🐞 Common Issues & Debugging Tips

- If something is broken this late, prefer a safe rollback (redeploy the last known-good commit) over a risky last-minute fix.

- Keep the demo PDF sample ready and pre-tested — don't discover an edge case live during an actual demo.

✅ End-of-Day Checklist

- Every success criterion from the PRD confirmed met.

- Demo rehearsed and timed.

- Retrospective and future scope written.

- v1.0 tagged/released and shared.

📸 Expected Project State / Screenshots to Capture

- Final live app — desktop and mobile, populated state.

- GitHub release/tag page for v1.0.

- (Optional) Screen recording/demo video thumbnail.

➡️ Handoff Notes for Next Day

Project complete. PaperMind v1.0 is live, documented, and demo-ready. Future direction (v2.0): expand to a multi-PDF knowledge library using embeddings and semantic search, as originally scoped out of v1.0.