PaperMind

AI-Powered Single-PDF Knowledge Assistant

Product Requirements Document — v1.0

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone

# 1. Overview

PaperMind is a web application that lets a user upload a single PDF document (research paper, notes, or report) and instantly receive an AI-generated short summary, a detailed summary, and a bulleted list of key insights. Users can then chat with the document in natural language and receive accurate answers grounded strictly in the uploaded PDF's content.

The product solves the everyday problem of information overload: students and professionals accumulate PDFs they never fully process, and re-reading long documents to find specific information wastes significant time. PaperMind compresses that process into minutes.

# 2. Problem Statement

Students, researchers, and professionals routinely save PDFs — papers, reports, manuals, notes — but struggle to quickly extract or recall the information inside them. Manually re-reading a document to answer a follow-up question, or to remember what it said weeks later, is slow and frustrating. There is no fast, low-friction way to 'ask a document a question' without first reading the entire thing.

# 3. Target Users

- Students who need to quickly digest research papers, textbook chapters, or lecture notes.

- Professionals who receive long reports, whitepapers, or contracts and need key points fast.

- Researchers who want to interrogate a single paper for specific findings or methodology details.

- Any general consumer who has a PDF they don't have time to fully read.

# 4. Goals & Success Metrics

## Product Goal

Enable any first-time user, without instructions, to upload a PDF and understand its content — and get answers to follow-up questions — within a few minutes.

## Success Criteria (Day 10)

- A stranger can visit the live deployed URL and use the app with zero guidance.

- Upload → short summary + detailed summary + key insights appear automatically.

- User can ask natural-language questions and receive accurate, PDF-grounded answers.

- UI is clean, responsive, and includes proper loading and error states.

- App is live on a public URL, with a documented GitHub repository.

# 5. Scope — v1.0

## In Scope (Must-Have)

- Single PDF upload (one document at a time, replacing the previous one on new upload).

- Automatic short summary (TL;DR) generation on upload.

- Automatic detailed summary generation on upload.

- Automatic key insights extraction (bullet list of takeaways / findings / action items).

- Chat/Q&A interface: user asks questions, AI answers using only the uploaded PDF's content.

- Loading states while PDF is processing or AI is responding.

- Error handling (invalid file type, oversized file, extraction failure, API failure).

- Responsive UI usable on desktop and mobile browsers.

- Public deployment with a live URL.

- GitHub repository with a clear README (setup, usage, architecture).

## Nice-to-Have (Only if Time Allows)

- Important section / page highlighting — surfacing the most relevant sections of the PDF.

## Explicitly Out of Scope for v1.0

- Multiple PDFs / persistent document library.

- Embeddings-based semantic search / vector database across documents.

- User accounts, authentication, or saved chat history across sessions.

- Collaborative or multi-user features.

- Support for non-PDF file types (Word, images, YouTube, articles).

- Payment, subscription, or usage-limiting infrastructure.

# 6. Core Features & Requirements

## 6.1 PDF Upload

- Accept a single PDF via drag-and-drop or file picker.

- Validate file type (.pdf) and a reasonable size limit (e.g., 15–20MB).

- Extract text content from the PDF for downstream AI processing.

- Show a clear loading indicator while the file is parsed and processed.

## 6.2 Auto-Summary

- Generate a short TL;DR summary (2–4 sentences) immediately after upload.

- Generate a detailed summary (structured paragraphs covering main sections/arguments).

- Display both clearly, with the short summary shown first.

## 6.3 Key Insights Extraction

- Extract a concise bulleted list of key takeaways, findings, or action items.

- Insights should be specific to the document's content, not generic statements.

## 6.4 Chat / Q&A

- Text input where the user types a natural-language question about the PDF.

- AI answers using only the content of the uploaded PDF (no outside knowledge fabrication).

- If the answer isn't in the document, the AI should say so rather than guessing.

- Maintain a visible conversation history for the current session.

## 6.5 Error & Loading States

- Friendly error messages for: wrong file type, file too large, extraction failure, AI/API failure, network issues.

- Loading indicators for: file upload/processing, summary generation, chat response generation.

# 7. Non-Functional Requirements

- Usability: no onboarding or instructions required for a first-time user.

- Performance: summary/insights should appear within a reasonable wait (with visible progress) after upload.

- Reliability: the app should not crash on malformed or scanned/unreadable PDFs — it should show an error instead.

- Cost: built primarily on free-tier services (LLM API free tier, free hosting) to keep the MVP cost near $0.

- Accessibility: sufficient color contrast and readable font sizes across devices.

# 8. Assumptions & Constraints

- Developer has 'some experience' with Python and frontend (HTML/CSS/JS) and prior exposure to APIs.

- Approximately 3 hours/day of development time across 9 remaining days (~27 hours total).

- Preference for free-tier tools during development (e.g., Gemini API free tier, free hosting platforms).

- Tech stack is intentionally not finalized in this document — it is selected on Day 2.

- PDFs are assumed to be primarily text-based (not scanned images) for v1.0; OCR is out of scope.

# 9. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Free-tier API rate limits | Chat/summary requests fail during demo or testing | Cache results per PDF; add graceful error messages; test with delays |
| Large or scanned PDFs | Text extraction fails or is empty | Validate extracted text length; show a clear error if extraction yields no usable text |
| Scope creep | Missed Day 10 deadline | Strict adherence to Implementation Blueprint; nice-to-haves cut first |
| Deployment/hosting issues near Day 10 | App not publicly accessible for demo | Deploy early (by Day 7) and iterate on the live version, not just locally |

# 10. Glossary

- TL;DR Summary: a very short (2–4 sentence) high-level summary of the whole document.

- Detailed Summary: a longer, structured summary covering the document's main sections or arguments.

- Grounded Answer: an AI response derived only from the content of the uploaded PDF, not general knowledge.

- MVP: Minimum Viable Product — the smallest version of the product that is fully usable and demonstrates the core value.